MINUTES

Weekly RHEA Status Call

August 9, 2012

**Agenda:**

1. Project progress – RhC
	1. Facility Registry update – EJ
	2. Provider Registry update – DS
	3. Client Registry update – SG
	4. Terminology Service – HV
	5. Shared Health Record update– WN
	6. Interoperability layer update– RC
	7. OpenMRS update – WN/RhC
2. Any other business

**Discussion Topics:**

1. Project progress – RhC
	1. Facility Registry update – EJ
	2. Provider Registry update – DS
		1. Dykki – Luke and Carl arrive in Rwanda this weekend. Will be working on training and coordinating with stakeholders on iHRIS as well.
		2. Carl – Getting user interface more aligned. Expose some information from the interoperability RSS feed for exception queue would be nice for the provider registry.
		3. Rhonwyn – Will ask Ryan on Monday about the exception queue.
		4. Dykki – Should there be a common navigation bar across the system?
		5. Carl – Currently terminology is using twitter bootstrap. Think it would be good to have
		6. Mead – This is a good thing but we need to stay focused on the work we have.
		7. Carl – Bar should only take about 15 min or so.
		8. Rhonwyn – Will ask Ryan and Wayne when they return. Gilbert wants to know how OMRS ids will link to provider registry ids.
		9. Carl – When entering username and password need to only put in providers national id number.
	3. Client Registry update – SG
		1. Shaun – OpenEMPI are finalizing API calls. Working through process for loading data and test data set which can be loaded and tested on the test server. OpenEMPI is adding some features to allow us to develop algorithm for the Rwanda data. OMRS side Wayne is updating OMRS workflow to accommodate CR component, looking for demo status update on this. Constructing training materials. Preparing Ubedehe database and data load process. So how Rwamagana subset will be uploaded in the OMRS instances in those clinics.
		2. Lorinne – Have started the process of putting together
		3. Dawn – Have had some meetings with the eHealth dept with the MoH and Gilbert wants to make sure that any docs given out during the training are put out to the RHEA wiki under the training resource library so that the team on the ground has access to them after its done.
	4. Terminology Service – HV
		1. Hannes – Training happened this week with the Apelon group. Hands on practical workshops were helpful to participants. New face integrates LOINC codes set with Rwanda extensions.
		2. Paul – What version of service are we using? Web service functionality for?
		3. Hannes – Using version 3.5 which does not have the web service functionality. Upgrade looks like it won’t be a problem for API but not sure from the data side.
	5. Shared Health Record update– WN
	6. Interoperability layer update– RC
	7. OpenMRS update – WN/RhC
		1. Emmanuel – Been doing IT skills training and have found that clinicians were lacking. Have been to all sites but two and are working to continue to build on these skills.
		2. Paul – Suggests looking for a Rwandan group in country to help with these types of tasks to take some burden off of the Jembi team.
		3. Dawn – Says that this point of training is concluded but that she will see if the ministry has something that can help with basic IT skills.
		4. Rhonwyn – Richard express concerns so training format has changed and there will be group training in Rwamagana.
2. Any other business
	1. Lorinne – A wiki page has been set up for the September meeting so if people could go out there and update the information that would be great.

Meeting Concluded at am.

**Attendees:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Name** | **Organization** | **Name** | **Organization** | **Name** | **Organization** |
| Rhonwyn Cornell | Jembi | Paul Biondich | Regenstrief | Carl Leitner | IntraHealth |
| Hannes Venter | Jembi | Shaun Grannis | Regenstrief | Dykki Settle | IntraHealth |
| Emmanuel Rugomboka | Jembi | Lorinne Banister | Regenstrief | Tiffany Jager | IntraHealth |
| Mead Walker | Consultant | Jamie Thomas | Regenstrief | Dawn Smith | Regenstrief |