Rwanda Health Enterprise Architecture (RHEA) Project Conference Call Minutes

# Date and Time

November 8th 2012, 2pm, GMT +2hrs

# Participants

Rhonwyn Cornell (RhC), Linda Taylor (LT),Carl Fourie( CF), Wayne Naidoo (WN),Ryan Crichton (RC), Tiffany Jager (TF), Brooke Buchanan(BB), Lorinne Banister (LB), Shaun Grannis (SG), Dykki Settle (DS), Dawn Smith (DS),

**Call recording link**

<http://www.conferenceplayback.com/stream/58110691/99967501.mp3>

**AGENDA**

1.     RHEA Update

2.     Provider Registry Web Interface discussion

3.     Any other business

***Key points of discussion:***

*General Update*

* Upgrade to OpenMRS is in progress and seems to be progressing well
* Fixes to existing version have been done and were to have been implemented this week on site but have had no internet at all at Musha and more at Ruhunda – have therefore not been able to do the updates- have reported to the MOH
* In-clinic support continuing at both sites and also going well. Staff seem to be making progress on using the system. There was an issue with the barcode printer not working but this is being dealt with.
* No feedback from track 1 and track2 proposals from RG yet and this has impacted on activities planned, esp. the recruitment for new positions and the requirements gathering for track 2
* See status report on wiki
* LP said RG and GU are at the centres today with the American ambassador and that RG aiming to provide feedback by the end of this week
* LP asked if any issues were being reported by the end users. RHC – this is being managed by Michel and has not reported any issues. Will need to ensure these are being logged as unlikely no issues are being reported. Also need to ensure that the support being provided is as comprehensive as possible.
* LP not sure what fixes have been included in this release i.e. Searching for the patient name coming back with too many results. RC not sure of exact status but believes that this should be dealt with when the new upgraded version is implemented
* Agrees that need a good release strategy – a change log is important – RC will discuss with WN

*Provider Registry Web Interface*

* CL – Would like feedback from the other teams around the web interfaces in terms of what would be useful to them e.g. POC applications –if want to store user roles in the provider registry, what would be required? LP thinks this particular option is not feasible.
* Need to reach out to Pivot Access re: RapidSMS – WN would be best person to talk to re: con
* RC suggested an email discussion on RHEA work group as do not seem to be enough interested parties on the calls

LB suggested setting a discussion on the wiki and send out a link to that for people to respond to, although not as easy to respond to as email, it does have other advantages

Problem is that this is not accessible when offline

Suggestion of linking the wiki back to the Google group email thread

* CL will start the conversation on the RHEA wiki and will link it to the Google group and will have also follow up with key people such as RC and WN
* Will need to formalise a policy around feedback on documents – RHC will do
* Also need to agree a mechanism for having a public place to keep the high level requirements –we can set up a log on the wiki

*Any Other Business*

* Next PR call will be on 21st November
* RHEA call next week – check participants’ availability and whether a call is worthwhile

RHC will follow up with LB and will let people know if there is a call or not