Rwanda Health Enterprise Architecture (RHEA) Project Conference Call Minutes

# Date and Time

February 28th 2013, 3pm, GMT +2hrs

# Participants

Linda Taylor (LT), Wayne Naidoo (WN), Dawn Smith (DS), Shaun Grannis (SG), Lorinne Banister (LB), Carl Leitner (CL),Michel Makolo (MM), Tiffany Jager (TJ), Hamish Fraser (HF).

**Call recording link**

Call Recording File # 85067301

**Agenda**

1.     Updates:

1. ·       SHR/OpenHIM/TS activities - Wayne
2. ·       Client Registry activities - Shaun
3. ·       Provider Registry activities - Carl Leitner
4. ·       OpenMRS/site update – Desire/Wayne
5. ·       MoH activities - Richard / Gilbert / Liz

2.     AOB

***Key points of discussion:***

***Updates:***

*SHR/OPENHIM/TS*

WN reported that:

the JHS team together with the MOH have been building out the patient search module, adding improvements and extending the results table returned – are building a quick prototype.

Are currently working on a fix for Ruhunda. Messages destined for the CR were not being queued correctly at the POC and were getting validation errors at the SHR. Are working on this fix and recreating these messages so no data is lost , with the aim to deploy fix on site by early next week

Understand that The MOH have paid service provider and waiting for reconnection so the situation at Musha is that the internet is not up and running but the system is being used offline

The data manager at Ruhunda resigned last week, so now there is no point person helping nurses at the POC and assisting with data capture. RHC has spoken to Gilbert around this to develop a contingency plan for support in the meantime:possibly Michel and Dawn can assist.

*Provider Registry*

CL asked: regarding the PR module for OpenMRS and the XML query : where is it coming from?

WN – we would like some guidance on expected format for this message would be - what is the minimum data set (Provider IDs) + additional metadata?

CL asked where the sample data came from as wants to make sure we are on the same page

WN will send reference for that XML to CL , but we need a recommended spec and would like to be able to re-use the existing RESTful interface at the POC, just because it is easier to re-use what we have already

CL – Maybe we can use SOAP and save on translating messages

WN – That’s possible, but that still means work needed at the POC level

*Client Registry*

SG – last Friday had a call with WN and OP around syncing SHR – agreed general principles for doing so and now documenting and reviewing proposed process – ask MW to review as well and then start to implement it – should be straight forward – want to ensure it is appropriate

There will be a CR community call tomorrow

Will schedule a follow up call maybe next week - considering that the MOH team usually not available on a Friday afternoon so may be better to schedule a better time as would be good to have them on this call.

*MOH activities*

DS going out fixing and testing the infrastructure – now would like to get that timeline set and have also been having discussions with JHS around the implementation roll-out

Gilbert and RG will be meeting next week at a retreat so hope to have more feedback next week

***Any Other Business***

With no other business to discuss, the call ended at 2.23pm.

The next call will be on Thursday 7th March.

|  |  |  |
| --- | --- | --- |
| **Action Items** | **Responsible** | **Due Date** |
| Schedule a follow up call for CR Sync discussion (and include MOH staff if possible) | LB | 7/3/2013 |
| Send reference for XML query to CL  | WN | 7/3/2013 |
|  |  |  |
|  |  |  |