MINUTES

Weekly RHEA Status Call

February 1, 2012

**Agenda:**

1. Roll call and overview  – LT
2. Facility Registry  - EJ / RC
3. Initial terminology service API thoughts - RC
4. Feedback from Rwanda Trip – WN
5. Evaluation of Terminology Service solutions – LT / CF
6. Maternal Data - LP
7. Next Kigali meeting (26th to 30th March)  - LT
8. Any other business

**Discussion Topics:**

1. Roll call and overview  – LT
   * Chris is traveling, Carl is out sick, Hannes has joined the team.
2. Facility Registry  - EJ / RC
   * Liz – LHF Project Ed or Nicolas will be sending out a prototype version maybe this week. DHIS have not completely connected things. End of February when Ed is there they will though. Michel is going to act as the central place for requirements.
3. Initial terminology service API thoughts - RC
   * Ryan – Have not got to go into this in depth but there are 3 service end points; export, verification of code,
   * Paul – Would like to speak with Randy about administrative boundaries.
   * Liz – The intent is to look for more detail and I will speak with him this week on that.
4. Feedback from Rwanda Trip – WN
   * Wayne – Working with developers to get them up to speed. Went over documentation, went over codes, set up some . Went over Rapid SMS waiting on some admin stuff. Reviewed requirements and design for OpenMRS.
5. Evaluation of Terminology Service solutions – LT / CF
6. Maternal Data – LP
7. Next Kigali meeting (26th to 30th March)  - LT

Meeting Concluded at.

**Attendees:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Name** | **Organization** | **Name** | **Organization** | **Name** | **Organization** |
| Ryan Crichton | Jembi | Linda Taylor | Jembi | Shaun Grannis | Regenstrief |
| Hannes | Jembi | Mead Walker | Consultant | Jamie Thomas | Regenstrief |
| Wayne Naidoo | Jembi | Liz Peloso | Cardno | Lorinne Banister | Regenstrief |
|  |  |  |  | Paul Biondich | Regenstrief |