MINUTES

Weekly RHEA Status Call

February 22, 2012

**Agenda:**

1. Roll call and overview – CF

2. Facility Registry - feedback from Tuesday call – RC

3. RapidSMS and OpenMRS development – WN / MM

4. Technology options for the registries, SHR, TS – PB / SG

5. Maternal Data mapping - LP

6. Short Term Plans over the Next Couple Weeks - LP

**Discussion Topics:**

1. Roll call and overview – CF

2. Facility Registry - feedback from Tuesday call – RC

* Ryan - Showed us around UR feedback. Randy said it was hard to find facilities on the map so they can find landmarks on the terrain so he will be testing that. APR web service is a priority.
* Paul –InSTEDD and Matt Berg were on this call?
* Ryan – Not exactly.
* Paul –Not clear to me when we talk about resource mapper it is for end or is this as for different use cases. Concern with underlying technology. Feel that Rwanda’s needs are being met and that is important. However, think it is important that the facility registry work be working towards being used in other use cases and some people feel that the resource mapper API may not meet Matt’s needs. Would like to move in the direction of the code base we are using to be used in other environments but don’t want to take away from the Rwanda work.
* Lorinne – There is a call tomorrow with Matt Berg and will raise the topic.
* Ryan – Think resource mapper is broad enough but I think the API would be the only issue.

3. RapidSMS and OpenMRS development – WN / MM

* Wayne - Focused on back end stuff. HL7 should be added soon.
* Paul – Mock up or specification of how the system will react?

4. Technology options for the registries, SHR, TS – PB / SG

* Hannes will send out a matrix before the meeting next Wednesday.

5. Maternal Data mapping – LP

* Liz – Need to make a trip to Rwanda. Need to find a representative to learn about maternal mapping so that we can teach them and move forward. Have asked for a couple people with one skill (medical or IT) and then we can start with them until a permanent person can be found with both skills.
* Ryan – Finding it hard to find someone in Rwanda with the medical and it background. Only one candidate there so far. The only concern of waiting is becoming a blocker to the point of care services, OpenMRS, etc.
* Chris – Need to think about how it is going to be sustained into the future.
* Liz – Prior to the meeting in March will be showing flows to the group and then when I am there I will start to work with someone on this even if they are not the permanent person. So this will not slow anything down.

6. Short Term Plans over the Next Couple Weeks - LP

* Carl – Wayne has put together a rough internal project plan for the next couple weeks.

Meeting Concluded at 10:07am.

**Attendees:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Name** | **Organization** | **Name** | **Organization** | **Name** | **Organization** |
| Ryan Crichton | Jembi | Wayne Naidoo | Jembi | Mead Walker | Consultant |
| Hannes Venter | Jembi | Emmanuel Rugomboka | Jembi | Jamie Thomas | Regenstrief |
| Chris Seebregts | Jembi | Liz Peloso | Cardno | Lorinne Banister | Regenstrief |
| Carl Fourie | Jembi | Michel Makolo | Jembi | Paul Biondich | Regenstrief |