**Rwanda Health Enterprise Architecture (RHEA) Project Conference Call Minutes**

# Date and Time

August 1st 2013, 2pm, GMT +2hrs

# Participants

Dawn Smith (DS), Rhonwyn Cornell (RHC), Carl Fourie (CF), Linda Taylor (LT), Chris Seebretgs (CS), Lorinne Banister (LB), Hannes Venter (HV), Ryan Crichton (RC), Michel Makolo (MM), Emmanuel Rugombka (ER), Carl Leitner (CL), Luke Duncan (LD)

**Call recording link**

**http://www.conferenceplayback.com/stream/16342053/13824201.mp3**

**RHIE Team Call Agenda:**

* Status Update
* AOB

***Key points of discussion:***

A lot of the technical team are out on site today.

Dawn provided update:

* Main focus = WN and others doing deployment at Karange today – server was collected and configured and tested. IN and DR will be picking up 2 more servers today and take back to office for configuration.
* Deployment went well – they are currently running final checks but should be done shortly
* LB asked if clinic can lie without server for extra day –
* ER has spoken to titulaire and they are happy with extra day without server as can back enter data
* The training will start next Monday at Karenge – have 3 afternoon sessions over 3 days so as to not disrupt clinics

***Any Other Business***

The next call will be on Thursday 8th August.