MINUTES

RHEA Provider Registry Call

June 6, 2012

**Agenda:**

1. Dykki/Brooke - Logistics update
	1. Forward funding – internal mechanisms
	2. Draft MOU between CapacityPlus and RHEA
2. Carl - Discussion of OpenLDAP and status of current technical review
3. Carl - Review of documentation so far - waiting on feedback (if any) from Wayne/Ryan
	1. Requirements
	2. Use cases
	3. Web services definitions
	4. Installation documentation (based on OpenLDAP implementation)
4. All - Way forward
	1. Defining provider attributes
		1. Values for jobs and professional category
	2. Data sources for initial PR
		1. iHRIS
		2. RapidSMS (per Liz – one source of truth for CHWs?)
		3. OpenMRS initial data gather

**Minutes:**

1. Dykki/Brooke - Logistics update
	1. Forward funding – internal mechanisms
		* USAID has agreed to this and we can officially begin work. Will be able to engage our Rwanda team shortly.
	2. Draft MOU between CapacityPlus and RHEA
		* Brooke talked to contracts dept to get MOU drawn up, should be back to contracts this week.
		* Provider Registry project plan is being revised today and will be sent to Rhonwyn.
2. Carl - Discussion of OpenLDAP and status of current technical review
	1. Software comparison for OpenLDAP, OpenEMPI, iHRIS and custom solution was done and OpenLDAP and OpenEMPI are in the Google doc I sent out.
	2. If someone knows the security features for OpenEMPI that needs filled in to the Google doc.
	3. Looking at OpenLDAP as the best solution. Ryan looking into installing demo for testing at Jembi.
	4. Agreed that we will be moving forward with OpenLDAP as the provider registry, we remain on schedule.
3. Carl - Review of documentation so far - waiting on feedback (if any) from Wayne/Ryan
	1. Requirements
	2. Use cases
		* Ryan believes them all to be solid.
		* Ryan and Wayne witnessed admin user interface. Interface not exactly user friendly so when we are training we will want to keep LDAP familiarity in mind.
		* Carl suggests that we tier training towards admin.
		* Ryan suggests user interface bootstrap <http://twitter.github.com/bootstrap/> .
	3. Web services definitions
		* Ryan with Query for Providers HL7 delivering entire record. Overall looking good.
		* Carl will try to pull HL7 into the JSON so that there is the same format
	4. Installation documentation (based on OpenLDAP implementation)
4. All - Way forward
	1. Defining provider attributes
		* Values for jobs and professional category
			+ Rhonwyn - maternal health use case used in specific health use case right now.
			+ Mead - start with requirements and then go from there
			+ Ryan – These registries could be expanded at the national level and then that should be kept in mind even though we are currently focused on maternal care.
			+ Carl - How to populate Facility ID? Should provider registry have a table or be pulled straight from facility registry?
			+ Mead – Think it would be best to pull straight from the facility registry since it is the authority.
			+ Ryan – Interoperability web services has the facility registry and should be fairly stable but changes have come in so I will check that.
	2. Data sources for initial PR
	3. iHRIS
	4. RapidSMS (per Liz – one source of truth for CHWs?)
	5. OpenMRS initial data gather
		* Liz one source of truth is an agreement. Sent email to person responsible for the CHW and will follow up on that. Will be in Rwanda next week and should be able to get that.
		* Carl Fourie looking into where data will be stored and should have something by the need of the week.
5. Next Week Topics
	1. Sources of Provider registry data
	2. Integrating into the…

Meeting concluded at am.

**Attendees:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Name** | **Organization** | **Name** | **Organization** | **Name** | **Organization** |
| Dykki Settle | IntraHealth | Lorinne Banister | Regenstrief | Wayne Naidoo | Jembi |
| Carl Leitner | IntraHealth | Jamie Thomas | Regenstrief | Rhonwyn Cornell | Jembi |
| Brooke Buchanan | IntraHealth | Mead Walker | Consultant | Ryan Crichton | Jembi |
| Luke Duncan | IntraHealth |  |  |  |  |