MINUTES

RHEA Provider Registry Call

June 13, 2012

**Agenda:**

1. Updates
2. Discussion of data received to date
3. Way Forward
	1. Process for testing Provider Registry Interface with Interoperability Layer
	2. Implementation and Training Trip (includes discussion of “PR Capacity Development Plan” table – attached)
	3. September meeting objectives

**Minutes:**

1. Updates
	1. Brooke - MOU is being reviewed by legal. Brooke will send the MOU out for review after it is approved by legal before Jembi signs.
2. Discussion of data received to date
	1. Dykki – Started to receive CHW data from Liz. She will be on the ground this week to assist us with this data. Will be looking at the data from OMRS facilities. Also have data from current iHRIS system and putting them together.
	2. Carl – CHW data is not merged yet. Geographical data is regards to district and regions is there any geographic coding that other systems are using and that we should be using as well as we input this info into the registries? There are geographical references in the CHW data so are wondering about standards for coding.
	3. Ryan – Think you are talking about what we are calling admin structure. Can put the admin structure for the geographical data up on the RHEA site.
	4. Carl - CHW data has professional category that we need clarification on. Will talk to Liz or Michel will some of this data.
	5. Luke – DHIS II has regional dialog data, which went to the sector. Health district different from district?
	6. Mead – Admin structure is set up and health boundaries correspond to it.
	7. Ryan – Do seem to have some health districts that are different in DHIS.
	8. Shaun –No standard consistent way of coding facilities?
	9. Carl - Facility ids are coded but not the location.
	10. Shaun - Need to figure out whom to ask about coding. Is there a standard or do we help create one?
	11. Mead – Geographic references are hierarchical from what I have heard.
	12. Shaun – Is there an expectation that the CHW are tied to a specific facility or not?
	13. Dykki – DO we want to tie CHW to certain facilities?
	14. Rhonwyn – Believe this is a good topic to bring up during the RHEA call tomorrow so I will add it to the agenda.
	15. Carl – OpenMRS and provider attributes. Need to have detailed conversation with Gilbert about what would be captured in OMRS. Which provider attributes will be captured?
3. Way Forward
	1. Process for testing Provider Registry Interface with Interoperability Layer
		1. Ryan – Interoperability integration testing next week or the following with OMRS in the picture as well.
		2. Carl – Looks like we will have something up and running for the user interface by end of June. Planning to use bootstrap for the templates. Still determining scope of back end architecture though.
	2. Implementation and Training Trip (includes discussion of “PR Capacity Development Plan” table – attached)
		1. Dykki – Looking at training trip to Rwanda for August 13th. Any work we can do to get administrations more integrated?
		2. Rhonwyn – Will send you the document about what we are planning to do fo the interoperability layer.
	3. September meeting objectives
		1. Dykki – Envisioned for meeting? Activities on ground?
		2. Rhonwyn – Looking at availability of key people, looking at last week of September. Will be sending out email for suggestions on sessions. Wayne and I will go ahead of time to do an evaluation of what is in existence for report to donors.

**AOB:**

1. Rhonwyn - Ministry looking for hardware requirements. Looking at projected volumes of transactions for roll out on a larger scale so will have Michel get in contact with Carl.
2. Ryan - Deployment into NDC

Meeting concluded at 9:34am.

**Attendees:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Name** | **Organization** | **Name** | **Organization** | **Name** | **Organization** |
| Dykki Settle | IntraHealth | Shaun Grannis | Regenstrief | Wayne Naidoo | Jembi |
| Carl Leitner | IntraHealth | Jamie Thomas | Regenstrief | Rhonwyn Cornell | Jembi |
| Brooke Buchanan | IntraHealth | Mead Walker | Consultant | Ryan Crichton | Jembi |
| Luke Duncan | IntraHealth | Dawn Smith | Consultant |  |  |