MINUTES

Weekly RHEA Client Registry Call

August 31, 2012

**Agenda:**

1. AOB
2. Sysnet development Update – Odysseas
3. Interoperability testing: What transactions are being tested? – Wayne/Ryan
4. Training Update – Odysseas/Lorinne/Rhonwyn
5. Facility Registry Connectivity – Shaun
6. Parking Lot Items - Shaun

**Discussion Topics:**

1. AOB
   1. Year of Birth in Data Set - Shaun
2. Sysnet development Update – Odysseas
   1. Odysseas – Number of changes to the interface. New version with the changes is on the server that is hosting the Ubedehe data set. No changes for OpenEMPI instance on EC2 server since it is being used for interoperability testing and because changes are not relevant to how the two work together. Working to expose audit log for every action that happens in OpenEMPI. Audit log is captured in repository and we are working on the interface to make it so that a user can monitor in real time what is happening in the CR, will be helpful when we go live in September. Hackers shut down JBoss OpenEMPI server this week and we are making changes to better protect it. Nothing was compromised but it is inconvenient.
3. Interoperability testing: What transactions are being tested? – Wayne/Ryan
   1. Hannes - Ryan and Wayne are engaged in interoperability testing. Have tested on EC2 create, edit, and get patient from POC side. Have not tested from implementation site yet.
   2. Shaun – Curious what points of patient query they are using, how they are exercising the system. Would be good to get an update next week after some testing in the field.
   3. Rhonwyn – Are at Rwamagana health center today.
   4. Shaun – Where/Is there a summary for interoperability testing?
   5. Rhonwyn – On wiki.
4. Training Update – Odysseas/Lorinne/Shaun
   1. Shaun – Two training sessions this week was on basic operational aspects and then hi-level of data management. Good questions and dialogue on Thursday.
   2. Rhonwyn – Have training evaluation form for trainees.
   3. Hannes – Forgot to get those out though. Have a Google doc for questions that people have though.
   4. Lorinne – We will put that link under training for client registry on wiki and send link out with minutes from today. Dawn gave me some names after the training that were engaged, had some good questions, and would make a good point person going forward. Will pass that on to Liz.
   5. Liz – Do we have a plan for 123 support? Who will monitor the queues and such within the ministry?
   6. Rhonwyn – Jembi, SYSNET or Regenstrief would be the support at this time.
   7. Liz – So when we turn it on the first day and the error queue fills up do they know what to do?
   8. Odysseas – Trained how to look in log files for errors but did not discuss how to resolve and who to engage when there are issues.
   9. Liz – Looking for specific roles and responsibilities for people to be able to contact the appropriate people with issues.
   10. Rhonwyn – I will try and organize a call for this next week.
5. Facility Registry Connectivity – Shaun
   1. Shaun – Connections between many of the components in the system. FR and CR have a connection those registration domains that need to be loaded into OpenEMPI. For long term the codes and descriptions for registration domains need to be consistent. This is a parking lot issue for moving forward after September.
6. Parking Lot Items – Shaun
7. Year of Birth in Data Set – Shaun
   1. Shaun – Sent graph that shows large spike at 1900, which is a default value. Also have some after 2012 and some that go back a couple hundred years. Suggest wiping out dates prior to 1901 and above 2012.

Meeting Concluded at 8:38am.

**Attendees:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Name** | **Organization** | **Name** | **Organization** | **Name** | **Organization** |
| Rhonwyn Cornell | Jembi | Odysseas Pentakalos | SYSNET | Shaun Grannis | Regenstrief |
| Hannes Venter | Jembi | Liz Peloso | Consultant | Lorinne Banister | Regenstrief |
|  |  |  |  | Jamie Thomas | Regenstrief |