PR Call Minutes

Wednesday, July 18, 2012

Agenda:

- PR Updates

- Questions and Discussion

Minutes:

Rhonwyn: recommends people stay at Chez Lando hotel while in Kigali

Carl has completed the "write" methods for the provider registry.  Functionality complete at this point. Carl advises everyone to walk through and ensure PR meets functionality.  Want to confirm that the PR is meeting all requirements.  Drop down lists complete?  Regions, districts ok before we implement? The focus from here on out should be the following.

- cleanup, polish + shine

- LDAP storage does not order results

- make linking to "search provider" page only one link not two links (this was mentioned last time)

- national id needs to be marked as being unique

- add person page should validate on national id

- user interface cleanups

- We can enable translation.  Awaiting feedback from RHEA if need to do so

- making sure we meet all data standards/requirements

- getting the data loaded for CHWs and from PPS (paid public sector)

- training materials

- fields with * are required.  Required fields can change as needed.

- Not yet set up for unique national IDs but this functionality will be added and no duplicate IDs will be possible.

  - Dykki: Best practice is to have consistent look and feel of the UI wherever possible for end user.  If possible, gain consensus on how UI can be made more consistent across the different registries and structure accordingly.

  - Ryan: no conventions defined for UI.  Advises we make as similar as possible as we go forward.

- Consensus: Will keep location and facility.  Agree to have both.

- Next week host server up (July 23) so gives Carl a day to get server up and running before next call – assuming server does come on line next Monday.  Other than that, we need to work on our training materials.

Needed Fixes / Features Requests Noted on Call:

- Rename to “Cancel” button and move next to “Confirm” button.

- Link to PR page, one click, not two to get there.

- Carl will advise when server is online and new web service is available.

- Add webservice to return NID given EPID