MINUTES

RHEA Provider Registry Call

August 29, 2012

- CHW data update

- Carl confirmed that data has been received from Ramagana. Since we do not have access to servers yet, the data has not been uploaded.

- Rhonwyn confirmed that Jembi signed the contract with NDC and remote access should be up and running by Sept. 14. Software should be loaded by next week—update forthcoming. Will coordinate with Boniface.

- New Provider workflow

Liz brought up with Boniface pending issues with adding new providers. Ideas on improvements were requested. Liz is waiting to hear from Boniface regarding providing a list of NIDs. It is possible that such a list does not exist—Liz will confirm with Richard. NIDs previously added at each separate health center, but internet access is unreliable. Since we have to update OpenMRS with data, can’t we just update iHRIS at the same time?

Carl: Sept. 10-14?

Liz: Yes, can be done over the weekend.

Rhonwyn:  The implementation team will go out 10th for seven days.  12 sites will be visited.

Carl: Since Titulaires have not been trained on iHRIS is the Ministry going to send someone to train?

Liz: Yes, they will be shown in advance. They will be given a page of instructions. If that doesn’t work, alternative would be to do it directly with Provider Registry.

Carl: Fire wall issue with PR?

Liz: NIDs could be entered into OpenMRS?

Carl: Yes, it is good practice for the data manager. We do have an iHRIS users course that we can use and can be customized to Rwanda but will not be available right away. Do we need to make sure that all Titulaires have an iHRIS account?

Liz: Maybe the team leader can just have an account for Titulaires to use? The Ministry or MSH should help with coordination.

Rhonwyn: The team will be two Jembi developers and Ministry members who will not be familiar with iHRIS. Someone at the hospital should be able to add providers.

Liz: That is the current problem with the workflow. If you give the list to the HR manager, it is quite possible that it will not get done or there is the the threat of it not being done properly. We should not take the risk and should supervise.

Carl: Liz, will you be there with Titulaires to coordinate the process?

Liz: Yes, will handle myself or delegate.

Carl: Should we prepare training materials for the Titulaires?

Liz: Yes, we should also bring in Boniface. I will be there week after next and can have a sit down with Boniface, or ask Jean Paul to help.

Carl: I will follow up with training materials and talk to Boniface about getting the Titulaires accounts.

- Launchpad Source Code Repository/ Rwanda eHealth Team

The source code for PR is on Launch pad. While Carl was in training in Rwanda, the participants created an eHealth group called “Rwanda eHealth Team” with Dennis as the administrator. PR source code is now owned by that team. Others may join if needed.

Carl: What are the other registries doing about control of source code after handing over?

Rhonwyn: It depends on what aspects of the registry. Jembi code is freely available. Client Registry has not been trained on yet.

Carl: Should code be moved from launch pad to try to consolidate to a central spot?

Rhonwyn: I wiill check with Wayne—it is a good idea for data to be consolidated to a central spot.

ATTENDEES:

| Name | Organization | Name | Organization | Name | Organization |
| --- | --- | --- | --- | --- | --- |
| Carl Leitner | IntraHealth | Rhonwyn Cornell | Jembi | Shaun Grannis |  |
| Tiffany Jager | IntraHealth | Jamie Thomas | Regenstrief |  |  |
| Liz Peloso | Consultant | Lorinne Banister |  |  |  |