PR Call September 12

Minutes

In Attendance:

Jamie

Carl

Luke

Dykki

Tiffany

Brooke

Lorinne

Conference recording #: 87797901

•	Data Import Update

The data import is set up and running for paid public sector workers.  Facility and admin units were not coded in the CHW source data.  They do not match up with what is in the Facility registry.  Need to massage the data to match to appropriate facility codes.  Should be loaded into PR by tomorrow.   Liz is collecting nat”l IDs this weekend.  We will do a final export over the weekend or perhaps Monday – then go live.

•	Workflow for Updating Providers (Review)

Need status update from Liz

•	Point Person for Provider Registry

Brooke action item: will contact Rhonwyn for update

•	Exception Queue Workflow and Training Material

Dependent on knowing point person who is maintaining PR.  Cannot tailor training materials until we know specific roles of this person.

September 19th

Due to travel schedules, it was determined we will not plan on a PR call next Wednesday.  If anyone has agenda items they would like to discuss next Wednesday, please forward those to Tiffany (tjager@intrahealth.org) and she will create the agenda and send out the call details.